Project Status Report

|  |  |
| --- | --- |
| **Date** | October 7, 2022 |
| **Report #** | 1 |
| **Group Members** | Tony and Noah |

# Part I – Answer the following questions.

1. What has your group has accomplished on the project to date?

We have discussed that our 3 categories are going to be video game Consoles (Xbox, PlayStation, Switch) and our 24 items will be Games divided up between the consoles. We created our mock-up website using balsamiq wireframe. We will list 24 games(items) each with brief descriptions and images of all on individual pages. As well as a feedback page where feedback/typos/incorrect info can be giving.

1. What do you hope to accomplish in the next two weeks?

In the next two weeks we hope to accomplish taking our mock-up design and implementing it into an html format. Gather info on what 24 games we will cover (descriptions, images, etc.)

1. Are there any problems or obstacles that are hindering your progress?

Tony: The only obstacle I feel may impact our progress is my own personal time and life can hinder some time for overall development (I will try my best to not let it)

1. Are you planning to use any techniques or technologies that have not been covered in class?

Overall, I think it should be kept simple and accurate but there might be an opportunity to throw something neat onto the page if giving the right opportunity.

# Part B – Complete the following tables.

## Design – have you decided on how the following will look/work?

|  |  |
| --- | --- |
| Item | Percent Complete  (Estimate 0% to 100%) |
| Choice of Page Content (24+ items in 3+ categories) | 100% |
| Page Layouts | 100% |
| Visual Themes (Colours, Fonts, Graphics, etc.) | 100% |
| Navigation | 100% |
| Feedback Form | 100% |

## Implementation – how much of the following have you actually built?

|  |  |
| --- | --- |
| Item | Percent Complete  (Estimate 0% to 100%) |
| Home Page | 10% (Mock Up) |
| Category Pages | 10% (Mock Up) |
| Individual Item Pages | 10%(Mock Up) |
| Feedback Page | 10%(Mock Up) |
| Navigation Menus | 10%(Mock Up) |